PHASE 01: IDEATION PHASE

BRAINSTORMING & IDEA PRIORITIZATION

| Date | 18 July 2026 |
| --- | --- |
| Team ID | SB-IBM-2026-07-0012 |
| Project Name | Customer Care Registry System |
| Maximum Marks | 4 Marks |

Project Team Members & Roles:
• Priyanka Degala - Team Lead (PD) - Frontend Developer
• Chandrakala Marri - Member (CM) - Backend Design & QA Testing
• Eswarasai Marre - Member (EM) - Backend Developer
• Triloka Pavani Mandhapati - Member (TPM) - Database Developer
• Santhosh Nikhil Moka - Member (SNM) - Fullstack Feature Developer

Brainstorming & Idea Prioritization

Our team brainstormed a wide list of potential features. We grouped these features and prioritized them using an Impact-vs-Effort grid to establish the core product MVP.

| Proposed Feature | Category | User Impact | Development Effort | Priority Status |
| --- | --- | --- | --- | --- |
| JWT Authentication & RBAC | Security | High | Medium | Core MVP (Must Have) |
| Dynamic Custom Fields | Flexibility | High | High | Core MVP (Must Have) |
| Interactive Analytics Dashboard | Reporting | High | High | Core MVP (Must Have) |
| Real-time In-App Messaging | Communication | High | High | Core MVP (Must Have) |
| External Email Server (SMTP) | Notification | Medium | Medium | Sprint-2 Integration |
| SMS Gateway Integration | Notification | Medium | High | Future Scope |
| AI Auto-Assignment Algorithm | Intelligence | High | High | Future Scope |
| PDF Report Exporting | Reporting | Medium | Medium | Sprint-3 Integration |