PHASE 04: PROJECT PLANNING PHASE

SPRINT PLANNING LOGIC & MILESTONES

| Date | 18 July 2026 |
| --- | --- |
| Team ID | SB-IBM-2026-07-0012 |
| Project Name | Customer Care Registry System |
| Maximum Marks | 4 Marks |

Project Team Members & Roles:
• Priyanka Degala - Team Lead (PD) - Frontend Developer
• Chandrakala Marri - Member (CM) - Backend Design & QA Testing
• Eswarasai Marre - Member (EM) - Backend Developer
• Triloka Pavani Mandhapati - Member (TPM) - Database Developer
• Santhosh Nikhil Moka - Member (SNM) - Fullstack Feature Developer

### Sprint 1 – Project Setup & Authentication

Epic 1: Project Initialization

- USN1 – Setup React Frontend (2)

- USN2 – Setup Node.js & Express Backend (2)

- USN3 – Configure MongoDB Database (2)

Epic 2: Authentication

- USN4 – Customer Registration (2)

- USN5 – Agent Registration (2)

- USN6 – Admin Registration (2)

- USN7 – JWT Login Authentication (5)

Total Story Points = 17

### Sprint 2 – Complaint Management

Epic 3: Complaint Module

- USN8 – Raise Complaint (3)

- USN9 – View Complaint Status (2)

- USN10 – Edit Complaint (3)

- USN11 – Complaint Categorization (2)

Epic 4: Agent Module

- USN12 – Assign Complaint (5)

- USN13 – Update Complaint Status (3)

- USN14 – Add Resolution (3)

Total Story Points = 21

### Sprint 3 – Dashboard & Feedback

Epic 5: Dashboard

- USN15 – Customer Dashboard (3)

- USN16 – Agent Dashboard (3)

- USN17 – Admin Dashboard (5)

Epic 6: Feedback & Reports

- USN18 – Submit Feedback (2)

- USN19 – View Feedback (2)

- USN20 – Reports & Analytics (5)

Total Story Points = 20

### Velocity

- Sprint 1 = 17

- Sprint 2 = 21

- Sprint 3 = 20

Total Story Points = 58

Number of Sprints = 3

Velocity = 58 / 3 ≈ 19 Story Points per Sprint