PHASE 04: PROJECT PLANNING PHASE

PROJECT PLANNING & BACKLOG SCHEDULE

| Date | 18 July 2026 |
| --- | --- |
| Team ID | SB-IBM-2026-07-0012 |
| Project Name | Customer Care Registry System |
| Maximum Marks | 5 Marks |

Project Team Members & Roles:
• Priyanka Degala - Team Lead (PD) - Frontend Developer
• Chandrakala Marri - Member (CM) - Backend Design & QA Testing
• Eswarasai Marre - Member (EM) - Backend Developer
• Triloka Pavani Mandhapati - Member (TPM) - Database Developer
• Santhosh Nikhil Moka - Member (SNM) - Fullstack Feature Developer

# Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | As a developer, I can create the React frontend project. | 2 | High | Priyanka Degala |
| Sprint-1 | Project Setup | USN-2 | As a developer, I can configure the Node.js & Express backend. | 2 | High | Eswarasai Marre |
| Sprint-1 | Database | USN-3 | As a developer, I can configure MongoDB Atlas connection. | 2 | High | Triloka Pavani |
| Sprint-1 | Authentication | USN-4 | As a customer, I can register using my personal details. | 2 | High | Priyanka Degala |
| Sprint-1 | Authentication | USN-5 | As a user, I can securely log in using email and password with JWT authentication. | 5 | High | Eswarasai Marre |
| Sprint-1 | User Management | USN-6 | As an admin, I can manage users and assign roles. | 4 | Medium | Chandrakala Marri |
| Sprint-2 | Complaint Management | USN-7 | As a customer, I can raise a complaint. | 3 | High | Santhosh Nikhil |
| Sprint-2 | Complaint Management | USN-8 | As a customer, I can track complaint status. | 2 | High | Priyanka Degala |
| Sprint-2 | Complaint Management | USN-9 | As an admin, I can assign complaints to agents. | 5 | High | Chandrakala Marri |
| Sprint-2 | Complaint Resolution | USN-10 | As an agent, I can update complaint status. | 3 | High | Eswarasai Marre |
| Sprint-2 | Complaint Resolution | USN-11 | As an agent, I can provide complaint resolution details. | 3 | High | Eswarasai Marre |
| Sprint-2 | Feedback | USN-12 | As a customer, I can submit feedback after complaint resolution. | 2 | Medium | Santhosh Nikhil |
| Sprint-3 | Dashboard | USN-13 | As a customer, I can access my dashboard. | 3 | High | Priyanka Degala |
| Sprint-3 | Dashboard | USN-14 | As an agent, I can view assigned complaints. | 3 | High | Eswarasai Marre |
| Sprint-3 | Dashboard | USN-15 | As an admin, I can monitor all complaints and users. | 5 | High | Chandrakala Marri |
| Sprint-3 | Reports | USN-16 | As an admin, I can generate complaint reports. | 5 | Medium | Triloka Pavani |
| Sprint-3 | Testing | USN-17 | As a developer, I can perform testing and bug fixing before deployment. | 3 | High | Entire Team |

# Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 17 | 8 Days | 26 Jun 2026 | 03 Jul 2026 | 17 | 03 Jul 2026 |
| Sprint-2 | 18 | 8 Days | 04 Jul 2026 | 11 Jul 2026 | 18 | 11 Jul 2026 |
| Sprint-3 | 19 | 8 Days | 12 Jul 2026 | 19 Jul 2026 | 19 | 19 Jul 2026 |

# Velocity Calculation

Sprint 1 Story Points = 17

Sprint 2 Story Points = 18

Sprint 3 Story Points = 19

Total Story Points

= 17 + 18 + 19

= 54 Story Points

Number of Sprints

= 3

### Velocity Formula

Velocity = Total Story Points Completed ÷ Number of Sprints

Velocity = 54 ÷ 3 = 18 Story Points per Sprint

Average Velocity per Day

Sprint Duration = 8 Days

Average Velocity = 18 ÷ 8 = 2.25 Story Points per Day

# Burndown Chart Data

| Day | Remaining Story Points |
| --- | --- |
| Day 1 | 54 |
| Day 2 | 47 |
| Day 3 | 40 |
| Day 4 | 33 |
| Day 5 | 26 |
| Day 6 | 18 |
| Day 7 | 9 |
| Day 8 | 0 |