PHASE 05: PROJECT DEVELOPMENT PHASE

USER ACCEPTANCE TESTING (UAT) SIGN-OFF MATRIX

| Date | 18 July 2026 |
| --- | --- |
| Team ID | SB-IBM-2026-07-0012 |
| Project Name | Customer Care Registry System |
| Maximum Marks | 4 Marks |

Project Team Members & Roles:
• Priyanka Degala - Team Lead (PD) - Frontend Developer
• Chandrakala Marri - Member (CM) - Backend Design & QA Testing
• Eswarasai Marre - Member (EM) - Backend Developer
• Triloka Pavani Mandhapati - Member (TPM) - Database Developer
• Santhosh Nikhil Moka - Member (SNM) - Fullstack Feature Developer

## 1. Purpose of Document

The purpose of this document is to summarize the testing activities performed for the Customer Care Registry System and provide an overview of test coverage, defect analysis, and overall software quality before the final project deployment. This report confirms that the application has been tested for functional correctness, security, usability, and complaint management workflows prior to User Acceptance Testing (UAT).

# 2. Defect Analysis

This report shows the number of resolved or closed defects identified during testing.

| Resolution | Severity 1 (Critical) | Severity 2 (High) | Severity 3 (Medium) | Severity 4 (Low) | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Fixed | 1 | 2 | 3 | 2 | 8 |
| Duplicate | 0 | 0 | 1 | 0 | 1 |
| By Design | 0 | 0 | 1 | 1 | 2 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 0 | 1 | 1 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Totals | 1 | 2 | 6 | 4 | 13 |

### Defect Summary

- Total Defects Reported: 13

- Total Defects Fixed: 8

- Duplicate Defects: 1

- Design-related Issues: 2

- Not Reproduced: 1

- Skipped: 1

- Critical Defects Remaining: 0

# 3. Test Case Analysis

This report shows the execution status of all functional test cases.

| Module | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| User Registration & Login | 4 | 0 | 0 | 4 |
| Customer Dashboard | 3 | 0 | 0 | 3 |
| Complaint Management | 5 | 0 | 0 | 5 |
| Agent Module | 4 | 0 | 0 | 4 |
| Admin Module | 4 | 0 | 0 | 4 |
| Feedback Module | 2 | 0 | 0 | 2 |
| Security & Authentication | 3 | 0 | 0 | 3 |
| Reports & Dashboard | 2 | 0 | 0 | 2 |
| Total | 27 | 0 | 0 | 27 |

# Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Cases | 27 |
| Executed | 27 |
| Passed | 27 |
| Failed | 0 |
| Not Tested | 0 |
| Success Rate | 100% |

# Overall Conclusion

The Customer Care Registry System was successfully tested across all major modules, including authentication, complaint management, agent operations, admin management, feedback, reporting, and security. All planned test cases were executed successfully, and all critical defects were resolved before deployment. The application meets the functional requirements and is ready for User Acceptance Testing (UAT) and final submission.

This version is appropriate for an internship project and is consistent with the modules implemented in your MERN-based application.